PROJECT STATUS REPORT

|  |  |
| --- | --- |
| Course : | B.Tech (Electronics and Communication Engineering) |
| Project name : | Implementation Of Vision For Robots On FPGA |

|  |  |  |  |
| --- | --- | --- | --- |
|  |  |  |  |
|  |  |  |  |
| Completed WORK | | | |
| **DATE** | **STATUS** | **DETAILS** | |
| 11/01/2021 | Completed | Implementation of vision for robots on FPGA topic is selected. | |
| 18/01/2021 | Completed | Literature survey on IJCV paper Distinctive Image Features from Scale-Invariant Keypoints | |
| 09/02/2021 | Completed | Installation of Xilinx Software | |
| 21/02/2021 | Completed | Implementation of basic circuits in VHDL using Xilinx | |
| 18/04/2021 | Completed | Literature survey on different research papers | |
| 22/05/2021 | Completed | Abstract verification | |
| 30/05/2021 | Completed | Implemented SIFT in python using Open CV library | |
| 14/06/2021 | Completed | Implemented SIFT in Matlab and Simulink | |
| 28/06/2021 | Completed | Implemented SIFT Feature Descriptor Sysgen Model in Xilinx System Generator | |
| 03/07/2021 | Completed | Conversion of Sysgen Model to HDL code | |
| 06/07/2021 | Completed | Documentation work | |

|  |  |  |
| --- | --- | --- |
| **DATE** | **STATUS** | **DETAILS** |
|  | Yet to be done | Verification of the documentation work |

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **PROJECT STATUS** | | | | |
| **OVERALL  PROJECT  STATUS** | **90% COMPLETED** | **SUMMARY** | Implemented SIFT Feature Descriptor Sysgen Model in Xilinx System Generator and generate HDL Code | |
|  |  |  | |  |

|  |  |  |  |
| --- | --- | --- | --- |
|  |  |  |  |

**Project Students Project Guide**

B. Gururaja – 17VV1A0407  Dr.Ch. Srinivasa Rao

G. Krishna Rao – 18VV5A0465 Professor

K. Eshwar Ajay – 17VV1A0423 Department of ECE

K. Sai Charan – 17VV1A0426

Md. Shoaib Shariff – 17VV1A0433